GOOD LUCK FRAME AND ART

Frontend Completion & Backend Architecture Plan

Powai & Saki Naka, Mumbai

neu-ecom.vercel.app

# 1. Frontend — Gap Analysis

The existing site has a strong visual identity and brand. The design does not need changes. The gaps below are purely functional — missing wiring, dead buttons, placeholder data, and missing pages.

## 1.1  Page-by-page gaps

### / — Homepage

Status: Design complete — functional wiring missing

| Newsletter form | Input and submit button exist but POST to nowhere. Needs API call + success/error state. |
| --- | --- |
| Featured products | Hardcoded product IDs 1–6 with static prices. Must fetch dynamically from the database. |
| "Our Story" link | Nav and footer link both point to #. Either build the /story page or remove the link. |
| Instagram embed | Social icon links nowhere. Wire to real Instagram profile or embed a live feed widget. |

### /catalog — Product listing

Status: UI shell exists — all data-driven features broken

| Filters don't work | Walnut/Oak/Maple/Metal buttons render but do not filter. Need query params + API. |
| --- | --- |
| Placeholder data | "Fine Art Artifact 1–6" with identical prices. No real names, images, or descriptions. |
| Fake result count | "128 Results" is hardcoded. Must reflect the actual database count. |
| "Load More" broken | Button exists but does nothing. Needs offset or cursor pagination from the API. |
| No sort controls | "New Arrivals / Sale / Best Sellers" tabs share the same dead view. Need a sort param. |
| No search | No keyword search input anywhere on the site. Add to the catalog header. |

### /product/[id] — Product detail

Status: Best-built page — mostly complete, a few gaps

| "Add to Collection" | Button has no click handler. Needs cart context + API call to add line item. |
| --- | --- |
| Price doesn't update | Switching 8×10 to 24×36 should update the displayed price range — currently static. |
| Hardcoded pairings | Product 1 always shows products 4 & 5. Should come from database relationships. |
| "Custom Inquiry" | Opens nothing. Should route to /bespoke with the product ID pre-filled in the form. |
| No quantity selector | Can only add 1 item at a time. Add a quantity stepper before the add-to-cart CTA. |

### /bespoke — Custom framing

Status: Stub — two decorative cards with zero functionality

| Multi-step inquiry form | Artwork type → dimensions → material preference → upload photo → contact details → submit. |
| --- | --- |
| Photo upload | Customer must attach a photo of their artwork. Needs file input + direct upload to storage. |
| "Book Session" | Dead button. Should open a calendar booking form or a simple contact scheduler. |
| "View Materials" | Dead button. Should show a gallery of frame material samples with descriptions. |

### /services — Atelier services

Status: Stub — three text cards, no interaction

| Service inquiry form | "Conservation / Restoration / Installation" + description + contact. Routes to backend. |
| --- | --- |
| Pricing information | No pricing anywhere. Add approximate ranges or a "request a quote" CTA per service. |

## 1.2  Pages that must be built from scratch

| Page | Purpose | Priority |
| --- | --- | --- |
| /cart | Line items, variant summary, qty steppers, subtotal, GST line, proceed to checkout CTA. Persistent via cookie or user session. | High |
| /checkout | Shipping address, branch pickup option (Powai/Saki Naka), Razorpay payment widget, confirmation page, email receipt. | High |
| /account | Login/register, order history, bespoke inquiry tracker, wishlist, saved addresses. Google OAuth optional. | High |
| /atelier | Both branch details, embedded maps, opening hours, team bios. Nav link exists but destination unclear. | Medium |
| /story | Brand story page. Linked from nav and footer but page does not exist. | Low |
| /exhibitions | Exhibition listing linked from footer. Currently dead. | Low |

## 1.3  Global / cross-cutting gaps

| Cart icon in nav | No cart icon, no badge counter in the navbar. Must add persistent cart state globally. |
| --- | --- |
| Auth state in nav | "Account Login" never changes to show the logged-in user name or avatar. |
| Footer dead links | "Our Story", "Custom Framing", "Exhibitions", "Shipping & Returns", "Contact Us", "Privacy Policy" all point to #. |
| Toast / notifications | No user feedback on any action — add to cart, form submit, errors. Need a global toast component. |
| Per-page SEO meta | All pages share one meta description. Product pages need unique title, description, and OG image. |

# 2. Backend — Architecture Plan

The site currently has no backend — it is a fully static/hardcoded frontend. All six service domains below need to be built from scratch.

## 2.1  Product & Catalogue Service

Core of the site. Manages all inventory.

| Products | name, slug (URL key), description, category (frame/artwork/accessory), tags, status (active/archived/draft), featured flag, created_at |
| --- | --- |
| Variants | material (walnut/oak/maple/metal/gilded), size (8×10, 11×14, 16×20, 24×36, custom), price_paise, stock_qty, SKU (unique) |
| Images | product_id FK, Cloudinary URL, alt_text, sort_order, is_primary flag |
| Pairings | product_a → product_b many-to-many join table for Curated Pairings on detail pages |
| Collections | Minimalist Woods / Ornate Gilding / Industrial Metals — named groupings with hero images and descriptions |

## 2.2  Cart & Order Service

| Guest cart | Stored in Redis with session token (cookie). Merges into user cart on login. TTL: 7 days. |
| --- | --- |
| User cart | Persisted in PostgreSQL. line_items: variant_id, qty, unit_price_at_add (price snapshot to prevent drift). |
| Orders | Status lifecycle: pending → payment_received → confirmed → in_production → shipped → delivered → refunded. Line items are an immutable snapshot. |
| Shipping | Mumbai local delivery, branch pickup (Powai/Saki Naka), standard courier, express. Rate table by delivery zone and package weight. |
| GST calculation | 18% on framing services, 12% on artworks. Calculated per line item. GSTIN-compliant invoice PDF generated on order confirmation. |

## 2.3  Auth & User Service

| Registration | Email + password (bcrypt). Email verification via OTP or magic link using Resend. |
| --- | --- |
| Login | JWT access token (15-minute expiry) + refresh token (30 days, stored in httpOnly cookie). Google OAuth optional. |
| Roles | customer / staff / admin. Role enforced via middleware on every protected route. |
| Profile | name, email, phone, address book (multiple saved addresses), wishlist (product_ids), notification preferences. |

## 2.4  Payment Service

| Gateway | Razorpay (primary — India UPI, cards, netbanking, wallets). Stripe as fallback for international cards. |
| --- | --- |
| Flow | Backend creates Razorpay order → frontend opens Razorpay checkout widget → payment_id returned → backend verifies HMAC signature → order marked paid. |
| Webhooks | payment.captured, payment.failed, refund.created — idempotent handlers with HMAC signature verification on every incoming event. |
| Refunds | Staff initiates via admin panel → API call to Razorpay → order status updated → customer notified by email and WhatsApp. |

## 2.5  Bespoke Inquiry Service

| Submission fields | artwork_type, dimensions (W×H in cm), material_preference, notes, artwork_photo_url (S3), contact (name / phone / email) |
| --- | --- |
| Status lifecycle | submitted → reviewing → quoted → quote_accepted → in_production → ready_for_pickup → delivered |
| Staff workflow | Admin assigns inquiry to craftsman, adds quote amount in paise, customer notified by email and WhatsApp to accept or counter. |
| File upload | Presigned S3 URL approach — frontend uploads customer artwork photo directly to S3, backend only stores the resulting URL. |

## 2.6  Notification Service

| Email (transactional) | Resend: order confirmation, payment receipt, bespoke quote, shipping update, email verification, newsletter. |
| --- | --- |
| WhatsApp | Interakt or AiSensy (Indian WhatsApp Business API wrappers). Order updates and bespoke quote notifications. Mumbai customers strongly prefer WhatsApp over email. |
| Newsletter | Subscriber table (email + opt-in timestamp + unsubscribe token). Batch sends via Resend Broadcasts. |

## 2.7  Admin / CMS Service

Internal dashboard for the atelier team — not public-facing. Role: staff / admin only.

| Product CRUD | Create, edit, archive products; upload images to Cloudinary; manage variants and stock levels per SKU. |
| --- | --- |
| Order management | View all orders, update status, trigger refund, download GST invoice PDF, filter by branch. |
| Bespoke queue | List open inquiries, assign to craftsman, enter quote, update status, attach in-progress photos. |
| Analytics | Revenue by date range, top products by sales, order volume by branch (Powai vs Saki Naka), newsletter subscriber growth. |

# 3. Data Models (PostgreSQL)

All monetary values stored as integers in paise (1 INR = 100 paise) to avoid floating-point errors.

## users

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK | auto-generated |
| email | text unique |  |
| verified_at | timestamptz | null until email confirmed |
| password_hash | text | null for OAuth users |
| role | enum | customer / staff / admin |
| name | text |  |
| phone | text | for WhatsApp notifications |
| created_at | timestamptz |  |

## products

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| name | text |  |
| slug | text unique | used in URLs e.g. /product/heritage-walnut |
| description | text |  |
| category | enum | frame / artwork / accessory |
| collection_id | uuid FK | nullable — links to collections table |
| is_featured | boolean | drives homepage 6-grid |
| status | enum | active / archived / draft |

## product_variants

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| product_id | uuid FK | references products |
| material | enum | walnut / oak / maple / metal / gilded |
| size | text | 8x10 / 11x14 / 16x20 / 24x36 / custom |
| price_paise | integer | e.g. 24000 = ₹240.00 |
| stock_qty | integer | 0 = out of stock |
| sku | text unique |  |

## orders

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK | nullable for guest orders |
| status | enum | pending / payment_received / confirmed / in_production / shipped / delivered / refunded |
| razorpay_order_id | text | from Razorpay API |
| razorpay_payment_id | text | set on capture |
| subtotal_paise | integer |  |
| gst_paise | integer |  |
| total_paise | integer |  |
| shipping_address | jsonb | immutable snapshot of address at time of order |

## bespoke_inquiries

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK | nullable for non-logged-in submissions |
| artwork_type | enum | painting / photo / print / certificate / other |
| dimensions_cm | jsonb | {w: number, h: number} |
| material_preference | text |  |
| notes | text |  |
| photo_url | text | S3 object key |
| status | enum | submitted / reviewing / quoted / quote_accepted / in_production / ready / delivered |
| quote_paise | integer | null until staff sets it |
| assigned_to | uuid FK | references users (staff) |

# 4. API Routes

Base path: /api/v1. All authenticated routes require a valid JWT Bearer token. Admin-only routes additionally require role = admin.

## 4.1  Products

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /products | List with filter (material, category), sort, paginate | Public |
| GET | /products/:slug | Detail + variants + pairings + images | Public |
| GET | /products/featured | Homepage 6-grid (is_featured = true) | Public |
| GET | /collections | All collections with products | Public |
| POST | /products | Create product | Admin |
| PUT | /products/:id | Update product | Admin |
| DELETE | /products/:id | Archive product (soft delete) | Admin |

## 4.2  Cart

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /cart | Fetch session or user cart |
| POST | /cart/items | Add a line item (variant_id, qty) |
| PUT | /cart/items/:id | Update quantity |
| DELETE | /cart/items/:id | Remove line item |
| POST | /cart/merge | Merge guest cart into user cart on login |

## 4.3  Orders & Checkout

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /orders | Create order + Razorpay order_id in one call |
| POST | /orders/:id/verify-payment | Verify Razorpay HMAC signature, mark paid |
| GET | /orders | User's own order history |
| GET | /orders/:id | Order detail with line items |
| PUT | /orders/:id/status | Update order status (staff/admin) |
| POST | /orders/:id/refund | Initiate Razorpay refund (admin) |
| POST | /webhooks/razorpay | Receive and process Razorpay webhook events |

## 4.4  Auth

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/register | Email + password registration |
| POST | /auth/login | Returns JWT, sets httpOnly refresh cookie |
| POST | /auth/refresh | Rotate access token using refresh cookie |
| POST | /auth/logout | Revoke refresh token |
| POST | /auth/verify-email | OTP or token-based email verification |
| GET | /auth/google | Initiate Google OAuth redirect |
| GET | /auth/google/callback | Google OAuth callback handler |

## 4.5  Bespoke Inquiries

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /bespoke | Submit inquiry (multipart or JSON with photo URL) |
| GET | /bespoke/upload-url | Get presigned S3 URL for artwork photo upload |
| GET | /bespoke/my | User's own inquiries |
| GET | /bespoke | All inquiries — admin/staff only |
| PUT | /bespoke/:id | Set quote, update status, assign craftsman — admin/staff |

## 4.6  Newsletter & Misc

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /newsletter/subscribe | Add email to subscriber list, send welcome email |
| GET | /newsletter/unsubscribe | Token-based one-click unsubscribe |
| POST | /contact | Services inquiry form submission |
| GET | /branches | Powai and Saki Naka branch details |

# 5. Recommended Tech Stack

## 5.1  Frontend

| Framework | Next.js 14 (App Router) — already deployed on Vercel, no migration cost |
| --- | --- |
| State management | Zustand — lightweight cart and auth state, no boilerplate |
| Data fetching | TanStack Query — caching, pagination, optimistic cart updates |
| Forms | React Hook Form + Zod — bespoke multi-step form and checkout validation |
| Payments | Razorpay JS SDK — loaded only on the checkout page |

## 5.2  Backend

| Runtime | Next.js API routes (same repo) or a separate Node.js / Express service |
| --- | --- |
| ORM | Prisma — type-safe queries, excellent migration tooling, works with PostgreSQL |
| Database | PostgreSQL via Supabase (free tier, Mumbai region, built-in auth option available) |
| Cache / sessions | Upstash Redis — serverless pay-per-request, used for guest cart sessions |
| File storage | Cloudinary for product images (transformations, CDN). AWS S3 for bespoke artwork uploads (presigned URLs). |

## 5.3  Payments & Notifications

| Primary payment | Razorpay — UPI, cards, netbanking, wallets. India-first, simple integration. |
| --- | --- |
| Fallback payment | Stripe — for international card payments if needed in future. |
| Email | Resend — React Email templates, excellent developer experience, generous free tier. |
| WhatsApp | Interakt or AiSensy — Indian WhatsApp Business API wrappers. Most Mumbai customers prefer WhatsApp over email for order updates. |

## 5.4  Infrastructure & Tooling

| Hosting | Vercel — already in use. Add serverless functions for API routes. |
| --- | --- |
| Admin dashboard | Payload CMS or a custom Next.js admin panel. Avoid heavy SaaS CMS overhead for this scale. |
| Analytics | Vercel Analytics + PostHog (self-hostable, privacy-first for Indian customers). |
| Error monitoring | Sentry for runtime errors. |
| Uptime | Uptime Robot — ping both branch pages and the main API health endpoint. |
| CI/CD | GitHub Actions — lint, test, and deploy to Vercel on every push to main. |

# 6. Recommended Build Order

Build in this sequence so each phase unlocks the next. The cart is first because it is the single biggest revenue-blocking gap.

| Phase | Deliverables | Why first |
| --- | --- | --- |
| Phase 1 — Core commerce | Product DB + Catalog API, real product data seeded, catalog filters and pagination wired, Add to Cart button live, /cart page, Razorpay checkout, /account login/register | Unblocks actual revenue. Currently zero purchases can be made. |
| Phase 2 — Bespoke flow | Bespoke inquiry form (multi-step), photo upload to S3, inquiry API, staff notification by email and WhatsApp | Second-highest revenue source. Currently 100% dead. |
| Phase 3 — Notifications | Order confirmation emails, payment receipts, WhatsApp order updates, bespoke quote notifications, newsletter subscribe working | Builds trust post-purchase and supports repeat business. |
| Phase 4 — Admin panel | Product CRUD, order management, bespoke inquiry queue, GST invoice PDF download, analytics dashboard | Lets the team manage the site without developer access. |
| Phase 5 — Polish | Footer dead links resolved, /story page, /exhibitions page, /atelier page fully built, per-page SEO meta, Instagram embed | Content and discoverability improvements once commerce is live. |

Good Luck Frame and Art  —  Powai & Saki Naka, Mumbai

neu-ecom.vercel.app